3D Gaussian Splatting for Volumetric Fluorescence Microscopy

Progress Report — June 2026

Prepared by: Syed Muhammad Asad | MLCV Seminar, TU Dresden

Repository: asadrizvi64/DeepLearning-Seminar-TeamProject (main branch)

# Executive Summary

All core pipeline phases are implemented and verified on synthetic data. Real-data experiments on the Fluo-N3DL-DRO Drosophila light-sheet dataset have been conducted on the TU Dresden Alpha HPC cluster (A100 GPU). A critical ROI-extraction bug was identified and patched this week; cluster re-runs are queued. The 3D+t viewer is functional.

| Phase | Status | Key Result |
| --- | --- | --- |
| P0 – Environment & infrastructure | ✅ Complete | venv, SLURM scripts, CI |
| P1 – Phantom pipeline (E1–E3) | ✅ Complete | Voxel-query PSNR 31.7 dB; E1 confirms alpha-blend bias |
| P2 – Initialization study (E2) | ✅ Complete | Intensity-weighted init converges fastest |
| P3 – Fidelity/storage Pareto (E5) | ✅ Complete | 3DGS 38.6 dB @ 6.2 KB (phantom) |
| P4 – Export & viewer (E6) | ✅ Complete | .ply/.splat export; WebGL 3D+t viewer |
| P5 – Temporal (E7, real-data) | ✅ Phantom complete | Shared-identity 39.3 dB vs native-4D 25.9 dB |
| P5 – Real-data temporal (cluster) | ⏳ Re-queued (ROI fix) | sbatch temporal_ctc.sbatch submitted |
| GPU static fit SSIM metric | ⏳ Re-queued (ROI fix) | compare_fit.py pending after re-train |

# 1. Completed Experiments

## 1.1  E1 — Integration Bias Analysis

Objective: Determine whether alpha-compositing (standard real-time 3DGS) introduces reconstruction bias when applied to volumetric density fields.

Finding: Alpha-blending produces a severe projection bias. Voxel-query supervision (unbiased ground-truth evaluation) achieves 31.7 dB on the 15-blob phantom; the same model evaluated via alpha-compositing scores −7.1 dB — a 38.8 dB gap. The bias grows monotonically with Gaussian overlap, confirming that microscopy volumes require voxel-query loss, not the alpha-blend loss used in scene reconstruction.

| Supervision mode | Final PSNR |
| --- | --- |
| Voxel-query (unbiased) | 31.7 dB |
| Alpha-blend projection | −7.1 dB (diverged) |

## 1.2  E2 — Initialisation Strategies

Three Gaussian initialisation methods were benchmarked to a target of 25 dB PSNR on the 15-blob phantom (500 Gaussians, 1000 iterations):

- Random uniform — slowest convergence, highest variance across seeds

- Intensity-weighted sampling — fastest convergence, selected as default init

- Local maxima seeding — fast but brittle when blob count underestimates nucleus count

Intensity-weighted sampling is used as the default throughout all subsequent experiments.

## 1.3  E5 — Fidelity / Storage Pareto Curve

Four representations were swept across storage budgets on the 10-blob synthetic phantom. 3DGS budgets were corrected this week to blob-count-appropriate sizes (5–100 Gaussians); earlier runs used over-crowded budgets (200–2000) that caused the 3DGS curve to slope downward.

| Method | 5 units | 10 units | 20 units | 50 units | 100 units |
| --- | --- | --- | --- | --- | --- |
| Compressed voxels (KB) | 26.1 dB 0.9 KB | 32.3 dB 1.6 KB | 38.1 dB 2.4 KB | 48.6 dB 5.3 KB | 54.8 dB 9.4 KB |
| Sparse point cloud | 24.0 dB 4.1 KB | 29.9 dB 7.9 KB | 36.3 dB 11.7 KB | 43.6 dB 15.7 KB | 51.4 dB 20.5 KB |
| Implicit field (MLP) | 28.5 dB 1.2 KB | 41.7 dB 4.4 KB | 45.1 dB 9.7 KB | 48.0 dB 16.9 KB | — |
| 3DGS (this work) | 18.4 dB 2.0 KB | 21.2 dB 2.2 KB | 24.9 dB 2.7 KB | 37.0 dB 4.0 KB | 38.6 dB 6.2 KB |

Observation: 3DGS reaches competitive quality at moderate budgets but has higher per-Gaussian overhead than compressed voxels for this sparse synthetic phantom. On real dense data, 3DGS’s anisotropic Gaussians are expected to be more storage-efficient.

## 1.4  E6 — Export & WebGL Viewer (P4)

A complete export pipeline was implemented:

- INRIA-3DGS PLY format (17 float properties/Gaussian) for compatibility with SuperSplat and gsplat.js

- antimatter15 .splat binary format (32 bytes/Gaussian) for the in-house WebGL viewer

- Round-trip fidelity verified: positions and scales survive export exactly within float32 precision

The WebGL viewer (viewer/index.html) supports drag-and-drop of multiple t*.splat files for 3D+t scrubbing with a frame slider. It uses a custom ShaderMaterial with per-Gaussian point-size scaling and Gaussian radial falloff (exp(−d²×10)) so each Gaussian renders as a soft blob rather than a hard point.

## 1.5  E7 — Temporal Representation Comparison (Phantom)

Three temporal representations were benchmarked on the 4D synthetic phantom (12 blobs, 8 frames, motion + cell division at frame 4):

| Variant | Mean PSNR | Params | Storage | Interpolation |
| --- | --- | --- | --- | --- |
| Shared-identity (per-frame fit) | 39.3 dB | 13,200 | O(T×N) | No (discrete frames) |
| Native-4D (t_center/t_scale) | 25.9 dB | 3,900 | O(N) | Yes — 20.1–21.9 dB |
| Deformation field (polynomial) | 22.8 dB | 5,100 | O(N) | Yes — 18.5–20.4 dB |

Key trade-off: Shared-identity leads per-frame fidelity by 13.4 dB over native-4D but uses 3.4× more storage and cannot interpolate between frames. Native-4D and deformation-based models offer continuous-time rendering at the cost of fidelity — relevant for tracking applications that require sub-frame interpolation.

# 2. Real-Data Experiments — Fluo-N3DL-DRO

## 2.1  Dataset

The Fluo-N3DL-DRO (Cell Tracking Challenge) Drosophila blastoderm light-sheet dataset was used for all real-data experiments:

- Volume size: 125 × 603 × 1272 voxels (z × y × x), uint16 LZW-compressed TIFF

- Voxel size: 0.406 × 0.406 × 2.03 µm (5× z-anisotropy)

- ~6,000 nuclei on the hollow surface shell of the blastoderm sphere

- 50 time-frames at 30-second intervals

## 2.2  Static Fit (GPU, 40,000 Gaussians)

A single-frame fit was run on the TU Dresden Alpha A100 GPU (SLURM job 2249947):

- ROI: 64 × 256 × 256 voxels (cropped from full volume)

- Gaussians: 40,000 | Iterations: 5,000 | Batch size: 4,096

- Final PSNR: 29.43 dB (converged)

- SSIM measurement: pending cluster re-run (see Section 3)

Note: This fit was later found to have the ROI extraction bug described in Section 3. The PSNR of 29.43 dB reflects fitting of interior cytoplasm, not the blastoderm surface nuclei.

## 2.3  Bug Identified and Fixed: ROI Extraction

Root cause: The center_roi() function used the geometric center of the high-intensity bounding box as the crop origin. For a hollow blastoderm sphere, this center is the empty interior of the embryo. Gaussians converged to a uniform diffuse cloud rather than individual nuclei — inconsistent with what the same data looks like in Napari.

Fix: The z-crop is now anchored to the top of the high-intensity bounding box (the polar cap of the blastoderm) rather than the bbox centre. y and x remain centred on the embryo. This puts the ROI at the surface shell where nuclei actually reside.

| Before fix | After fix |
| --- | --- |
| z anchor: bbox centre ≈ z=62 (interior, cytoplasm only) | z anchor: bbox start ≈ z=12 (top pole, surface nuclei) |
| Viewer: uniform cloud of 40,000 dots | Expected: discrete nuclear clusters at blastoderm surface |

The fix is in commit 63c068f (pushed 24 June 2026) and applies to both train_ctc.py and train_temporal_ctc.py.

# 3. Pending (Cluster Queue)

Both jobs listed below are blocked on the TU Dresden HPC cluster due to the ROI fix needing to be re-run. They were queued immediately after the fix was pushed.

| Task | Command | Expected output |
| --- | --- | --- |
| GPU static re-train (corrected ROI) | sbatch (inline job — train_ctc.py + compare_fit.py) | PSNR + SSIM on surface nuclei ROI; compare_mip.png showing resolved nuclei |
| Real-data temporal (4 frames) | sbatch scripts/hpc/temporal_ctc.sbatch | t000–t003.splat; per-frame PSNR, temporal smoothness metric |

Estimated cluster runtime: ∼2 hours per job (A100 GPU, shared partition).

# 4. Codebase & Infrastructure

## 4.1  Module Structure

- volsplat/gaussians.py — GaussianSet, quaternion rotation, voxel-query rendering

- volsplat/train.py — train_static(), evaluate_full(), sampling utilities

- volsplat/temporal.py — generate_phantom_4d(), fit_timeseries_shared_identity(), native-4D, deformation variants

- volsplat/export.py — to_ply(), to_splat(), read_ply() (round-trip verified)

- volsplat/ctc.py — CTC dataset loader, percentile normalisation, ROI utilities

- volsplat/losses.py — MSE loss, PSNR, 3D-SSIM wrapper (skimage)

## 4.2  HPC Scripts (scripts/hpc/)

- temporal_ctc.sbatch — SLURM job for 4-frame real-data temporal reconstruction

- run_compare_fit.sh — Login-node script for compare_fit.py SSIM evaluation

- All scripts fixed for LD_PRELOAD/LD_LIBRARY_PATH bug (must be exported before module purge)

## 4.3  Viewer

- viewer/index.html — self-contained WebGL viewer (Three.js r160)

- Drag-and-drop t*.splat files; frame slider for 3D+t scrubbing

- Custom ShaderMaterial: per-Gaussian point size from scale attribute, Gaussian radial falloff fragment shader

# 5. Next Steps

- Download corrected cluster splats and verify blastoderm surface structure in viewer

- Record SSIM for GPU fit on corrected ROI (target: > 0.80 for resolved nuclei)

- Download t000–t003.splat from temporal job; verify 3D+t scrubbing in viewer

- Prepare final seminar presentation slides (demo: live viewer with real embryo splats)

- (Optional) Upload additional DRO frames to workspace for longer temporal sequence (t001.tif – t003.tif via scp)

Report generated: 24 June 2026 | Branch: main | Latest commit: 63c068f